Sprint Retrospective – Sprint 1 (Week 1)

Project: Ride-Hailing Application (Uber-like System)
Sprint Duration: Week 1
Methodology: Scrum
Participants: 
    - Đorđe Malešević SV03/2021
    - Atina Folić SV87/2023

- Sprint Goal Recap

The goal of Sprint 1 was to:

- Analyzing the complete project specification

- Defining system scope and architecture

- Set up Scrum artifacts and project documentation

- Prepare development environments for backend and mobile application

- What Went Well

- The team successfully analyzed both functional and non-functional requirements

- Product Backlog was created with well-defined user stories, priorities and acceptance criteria

- Scrum workflow in Trello was properly set up

- Team communication was effective and collaborative throughout the sprint

- What Did Not Go Well

- Initial requirements analysis took more time than planned due to specification complexity

- Some backlog items require multiple refinements to ensure clarity

- Minor problems occurred while configuring the backend and mobile side on GitHub

- Time estimation for documentation tasks was underestimated

- Action Items for Improvement

- Allocate fixed time slots for backlog refinement sessions

- Improve time estimation accuracy for documentation tasks

- Define API contracts earlier to reduce backend-mobile integration risks

- Split large user stories earlier to improve sprint predictability