Sprint Review – Sprint 2 (Week 2)

Project: Ride-Hailing Application
Sprint: Sprint 2
Sprint Duration: Week 2
Methodology: Scrum

- Spring Goal:

The goal of Sprint 2 was to implement the core authentication and access features, including:

- User registration and login

- Email Activation Flow

- Password reset functionality

- User roles

- Unit tests for authentication services

- Android UI for watching and registration

- Sprint scope (planned work).

Based on Sprint planning, the following user stories were selected from Sprint 2:

- US#2.2.2 – User Registration with Email Activation

- US#2.2.1 – User Login

- Supporting back-end logic and unit tests

- Work completed during the Sprint

US#2.2.2 – User Registration with Email Activation (Partial)

Completed tasks:

- Android registration screen UI implemented.

- Client-side input validation implemented on Android

Not completed:

- Backend registration endpoint.

- Email activation logic

- Activation token handling

- Backend unit tests

Current status:

Partially completed - Android UI ready, backend pending.

US#2.2.1 – User Login (Partial)

Completed tasks:

- Android Login screen UI implemented.

- Error handling and user feedback on invalid input

- Successful log-in navigation flow

Not completed:

- Backend authentication logic

- Role-Based Login Rules

- Backend unit tests

Current status:

Partially completed - Android UI ready, backend pending

- Sprint goal achievement.

The sprint goal was partially achieved.

While the Android UI layer for authentication was successfully implemented, the backend authentication logic, email activation flow, and unit testing were not completed during this sprint.

However, the completed UI components provide a solid foundation for achieving the remaining authentication functionality in the next sprint.

- Increment demonstrated:

During the Sprint Review, the following was demonstrated:

- Registration screen UI with input validation.

- Login screen UI with error feedback.

- Navigation flow between authentication screens

No back-end integration was demonstrated due to incomplete server-side implementation.

- Sprint Review Conclusion

Sprint 2 delivered a usable UI increment for authentication, but did not deliver a fully functional authentication system.

The Sprint provided valuable insights into task estimation and dependency management, which will be applied in upcoming Sprints to improve delivery predictability.

Sprint 2 status: Partially completed.

Overall outcome: Valid increment delivered. Pack and work deferred to next print.