Sprint Review – Week 4

Team: team20-Tim-Djordjina

Repository: mrs-team20-Tim-Djordjina

Sprint: 4 Dates: [01.06.2026] – [14.06.2026]

Participants: [Đorđe Malešević SV03/2021 (1), Atina Folić SV87/2023 (2)]

[Scrum Master -> 1][Product Owner -> 2]

1. Sprint Goal

Deliver secure user authentication for the RideOn platform: allow registered, activated users to log in with email and password, issue JWT tokens for subsequent requests, and give drivers the ability to manage their availability on login/logout. Integrate the login flow end-to-end into the Android client.

2. Sprint Backlog & Status

| User Story | Description | Story Points | Status |
| --- | --- | --- | --- |
| US#2.2.1 | User Login with JWT Authentication | 21 | ✅ Done |

Additional (unplanned but necessary) work taken on during the sprint:

| Item | Reason | Status |
| --- | --- | --- |
| Email delivery migration (SendGrid → Gmail SMTP) | Activation emails were being blocked; needed for the registration/login flow to work end-to-end | ✅ Done |
| Security hardening — secrets moved out of source control | A SendGrid API key was exposed in application.properties on GitHub | ✅ Done |
| Registration input validation (Android) | Tighten client-side validation to match backend constraints | ✅ Done |

3. Velocity Summary

- Committed: 21 SP (US#2.2.1)

- Completed: 21 SP

- Sprint completion: 100% of committed work

The team also absorbed a meaningful amount of unplanned work (email migration and a security incident response) that was not point-estimated but was essential to making the authentication flow function correctly.

4. Sprint Review Demo

The following was demonstrated to stakeholders:

- Successful login with a valid, activated account → returns a JWT token and user info.

- Rejected logins — wrong password, non-existent email, non-activated account, and blocked account — each returning the correct status and a safe, generic message.

- Driver login — driver is marked logged in and available (subject to the 8-hour working-time rule and no active ride).

- Driver logout / availability toggle — including the rule that a driver cannot log out while on an active ride.

- End-to-end Android flow — register → receive activation email → activate via link → log in from the app → token stored and used for authenticated requests.

5. Completed Work (Detail)

Backend — Login & JWT

- LoginDTO / LoginResponse DTOs for request and response.

- JwtTokenProvider — token generation, validation, email/role extraction, expiration checks (HS512, 24-hour expiry).

- AuthService login logic: credential verification with BCrypt, activation and block checks, JWT issuance, and driver-specific login/logout/availability handling.

- AuthController endpoints: POST /api/auth/login, POST /api/auth/logout, POST /api/auth/driver/toggle-availability.

- GlobalExceptionHandler extended for InvalidCredentialsException, UserNotActivatedException, and UserBlockedException.

- JWT dependencies (jjwt-api, jjwt-impl, jjwt-jackson) added to pom.xml; JWT secret/expiration externalized to configuration.

Backend — Testing

- AuthServiceLoginTest and JwtTokenProviderTest covering valid/invalid credentials, non-activated and blocked accounts, driver login/logout/availability, and the full token lifecycle.

- During review of the tests, the team corrected the mocking strategy (e.g. PasswordEncoder mocked as an injected dependency, and the Driver–User relationship populated through the User object rather than a non-existent userId setter).

Backend — Email (migrated)

- Activation email delivery moved from the SendGrid SDK to Gmail SMTP via JavaMailSender (Spring Boot Mail), preserving the existing plain-text and HTML templates and the @Async behavior.

- Sending now originates from Google's servers, so messages pass SPF/DKIM/DMARC and reliably reach the inbox.

Backend — Security hardening

- Removed hard-coded secrets (SendGrid key, DB credentials, JWT secret) from application.properties.

- Secrets now resolved from a git-ignored application-local.properties (dev) with placeholders in the committed config.

- Compromised SendGrid key rotated/retired.

Android — Login integration

- activity_login.xml login screen (email, password with show/hide, error display, forgot-password and sign-up links).

- LoginActivity using View Binding: input validation, Retrofit call, error handling, token storage, and role-based navigation to HomeActivity.

- LoginRequest / LoginResponse models, ApiService.login(...) endpoint.

- TokenManager (JWT persisted in SharedPreferences) and AuthInterceptor (attaches Authorization: Bearer <token> to requests).

- RetrofitClient updated to use the host IP from local.properties via BuildConfig, with the OkHttp auth interceptor wired in.

Android — Registration polish

- Fixed a premature "success" toast so the result message reflects the actual server response.

- Added a "check your email to activate" confirmation that routes the user to login.

- Strengthened validateInputs to match backend limits (name 2–50, email ≤100, address ≤255, phone format, password ≥8).

6. Acceptance Criteria Verification (US#2.2.1)

- User can log in with email and password

- JWT token generated on successful login (24-hour expiration)

- Token contains correct email and role claims

- Non-activated users cannot log in

- Blocked users cannot log in

- Wrong/invalid credentials rejected with a generic message (no email enumeration)

- Driver marked logged in and available on login (subject to constraints)

- Driver can log out when not on an active ride; blocked from logout during an active ride

- Driver can toggle availability

- Unit tests passing; manual Postman testing successful

- Android login integrated end-to-end

- 7. Challenges & Resolutions

| Challenge | Resolution |
| --- | --- |
| SendGrid API key exposed in application.properties and committed to GitHub (key auto-revoked by SendGrid) | Rotated the key and moved all secrets to environment-style config (${...} placeholders + git-ignored application-local.properties). |
| IntelliJ not picking up OS environment variables for the Spring Boot run | Switched to a local Spring profile via VM options (-Dspring.profiles.active=local) with values in application-local.properties. |
| JWT Maven dependencies initially "not found" | Resolved by reloading the Maven project so the artifacts downloaded and cached. |
| openssl unavailable on Windows for generating the JWT secret | Generated a secure secret with Python (secrets.token_urlsafe). |
| Android app could not reach the backend (failed to connect … :8080) | Root cause was the Windows network profile being Public; setting the Wi-Fi to Private allowed the inbound connection. |
| Activation emails accepted by SendGrid (202) but never delivered; address landed on a Blocked suppression list | Identified that a gmail.com "from" address sent through SendGrid fails DMARC and is blocked by Gmail. Migrated to Gmail SMTP, which delivers reliably. |
| 530 Must issue a STARTTLS command first after the SMTP migration | A misconfigured property key (mail.starttls.enable vs mail.smtp.starttls.enable) — corrected so TLS is negotiated. |

8. What Went Well

- The committed login story was delivered in full and demonstrated end-to-end.

- The team turned a security incident (leaked key) into a lasting improvement: secrets are now out of source control.

- Email delivery, previously unreliable, is now working consistently after the Gmail SMTP migration.

- Code review caught real test-design issues (mocking, entity relationships) before merge.

9. What Could Be Improved

- Secrets should never have reached the repo — add a pre-commit hook / secret scanning and document the local-config setup for all team members.

- Several issues were environment-specific (firewall profile, SMTP property typo, IDE env vars) and cost time; a short "local dev setup" guide would prevent repeats.

- Some generated documentation referenced placeholder package names/counts; keep docs aligned with the actual codebase.

10. Incomplete / Carryover Items

- US#2.2.1a — Password Reset: intentionally split into its own issue rather than bundled with login; not delivered this sprint.

- Friendly HTML "Account activated" page: the activation endpoint still returns JSON; a user-facing confirmation page is pending.

- Token validation on protected endpoints: login issues tokens, but enforcing them on secured routes is not yet implemented.

11. Next Sprint Preview (Sprint 5 — proposed)

- US#2.2.3 — Driver Registration by Admin (8 SP)

- US#2.2.1a — Password Reset (separate issue)

- Enforce JWT validation on protected endpoints (security filter)

- Add the HTML activation-confirmation page

- (Optional) Local dev setup guide + secret-scanning pre-commit hook