Sprint 8 Review

Team: team20-Tim-Djordjina

Repository: mrs-team20-Tim-Djordjina

Sprint 8 Dates: [11.08.2026] – [16.08.2026]

Participants: [Đorđe Malešević SV03/2021 (1), Atina Folić SV87/2023 (2)]

[Scrum Master -> 1][Product Owner -> 2]

- Sprint Goal

Deliver the now-unblocked ride history + ratings, implement driver-state management, and add admin features (pricing, ride-state view, panic) - moving toward project completion under the two-week deadline, while making deliberate scope calls rather than over-committing blindly.

Outcome: Six features delivered end to end. The app now has the full post-ride flow (history + ratings), real driver-state control, and a meaningful admin panel (pricing, all-rides oversight, panic alerts). Two lower-value/higher-risk items were consciously deferred to Sprint 9 rather than rushed.

- Sprint Backlog & Status

| Item | Description | Spec | Story Points | Status |
| --- | --- | --- | --- | --- |
| #41 | Ride history | US#2.9 | 5 | ✅ Done |
| #43 | Ratings (driver + vehicle) | US#2.8 | 5 | ✅ Done |
| #45 | Driver-state management | US#2.2.1 | 5 | ✅ Done |
| #47 | Admin pricing | US#2.14 | 4 | ✅ Done |
| #49 | Admin ride-state view | US#2.13 | 5 | ✅ Done |
| #51 | Panic button | US#2.6.3 | 5 | ✅ Done¹ |
|  | Local-dev setup guide |  | 2 | ⏭️ Deferred |
|  | Real OSM routing | US#2.4.1 | 5 | ⏭️ Deferred |

¹ #51: backend + driver UI + admin view shipped; rider panic UI deferred with US#2.6.2

- Velocity Summary

- Delivered: ~29 SP across six features

- Capacity: ~20 SP

- Sprint completion: all six committed/added features delivered (rider panic UI as a documented partial)

- Sprint Review Demo

- Ride history (US#2.9): a rider and a driver each open their past rides → detail (route, fare, both parties, times).

- Ratings (US#2.8): a rider rates a finished ride (driver + vehicle, 0–5) within the 3-day window; a repeat attempt is rejected; driver averages update.

- Driver-state (US#2.2.1): a driver toggles off duty → is no longer matched; toggles on → matched again; logout is blocked mid-ride.

- Admin pricing (US#2.14): an admin changes the STANDARD base price → a new ride's fare reflects it.

- Admin ride-state (US#2.13): an admin views all rides and filters by status.

- Panic (US#2.6.3): a driver on an active ride hits PANIC → an admin sees the alert (who, ride, time) in the panic list.

- Completed Work (Detail)

- #41 Ride history: role-based history endpoints + detail; Android list/detail. Read-only over existing data.

- #43 Ratings: Rating entity + the validation core (rider-only, finished-only, within 3 days, once, 0–5); averages; Android rating screen from history.

- #45 Driver-state: on/off-duty toggle, logout-mid-ride guard; makes isActive a real flag; Android status screen.

- #47 Admin pricing: stored pricing config with lazy defaults; FareCalculationService reads it; admin screen.

- #49 Admin ride-state: all rides + status filter, reusing RideHistoryDTO via an extracted RideHistoryMapper; admin list/detail.

- #51 Panic: Panic record + admin notification (new PANIC type) + guards; driver button + admin list. Rider UI deferred.

Each shipped with backend integration tests and a PR.

- Acceptance Criteria Verification

- #41 — [x] rider & driver history; [x] detail; [x] own-only

- #43 — [x] rate finished ride ≤3 days, once, rider-only, 0–5; [x] averages

- #45 — [x] toggle on/off duty; [x] off-duty not matched; [x] logout blocked mid-ride

- #47 — [x] admin view/update prices; [x] new rides use them; [x] admin-only

- #49 — [x] all rides + status filter; [x] detail; [x] admin-only

- #51 — [x] participant of an active ride triggers; [x] admins notified; [x] admin list; [~] rider UI deferred

- Challenges & Resolutions

| Challenge | Resolution |
| --- | --- |
| Admin ride list showed stale/wrong rows on filter change | Adapter's setItems was missing notifyDataSetChanged(); added it (also hardened response handling with a request-sequence guard). |
| "Process refused to die" logcat error | OS process-lifecycle noise, not an app bug; cleared by uninstall + re-run. |
| PANIC would violate the notifications_type_check constraint | Anticipated at planning — widened the constraint per the DoD item, before it could bite at runtime. |
| Rider panic had no screen to live on | Discovered a real dependency on US#2.6.2 (rider tracking); deferred the rider UI deliberately rather than forcing a poor placement. |

- Deferred / Carryover (Sprint 9 backlog)

- Local-dev setup guide — 5 sprints open; must be first in Sprint 9

- Real OSM routing — external-dependency spike, deferred for risk

- US#2.6.2 Rider active-ride tracking — live map, ETA, and the "report inconsistent driver" form; unblocks the rider panic UI

- Also open: FCM push, dark theme, live chat (US#2.11), admin reports (US#2.10), profile-picture upload, time-zone for scheduledFor

- Next Sprint Preview (Sprint 9 — proposed)

- US#2.6.2 rider tracking (then wire the rider panic button)

- local-dev guide — done first, before any feature work

- routing if time allows (spike first)

- Remaining rubric items: admin reports (US#2.10), possibly live chat (US#2.11)

- Note: if the project deadline lands in Sprint 9, prioritise rubric completion, integration, and demo prep over new breadth