Introduction Scrum Document

Team: Tim Djordjina

Subject: Software development methodology

Assistant: Nataša Rajtarov

Members:

- Đorđe Malešević SV03/2021

- Atina Folić SV87/2023

Weekly work plan

| Week | Period | Product Owner | Scrum Master | Goals |  |
| --- | --- | --- | --- | --- | --- |
| 1 | 16.01.2026 -22.01.2026 | 1 | 2 | -Analyze project specification -Define system architecture (backend & mobile) -Set up a Trello board -Create initial product backlog -Create project skeleton (Spring Boot & Android) -Prepare introduction and planning documents |  |
| 2 | 23.01.2026-29.01.2026 | 2 | 1 | -Implement user registration and login -Email activation flow -Password reset functionality -User roles -Unit tests for authentication services -Android UI for login and registration |  |
| 3 | 30.01.2026-05.02.2026 | 1 | 2 | -Ride creation and scheduling -Driver availability and assignment logic -Vehicle type and additional ride options -Ride price calculation -Notifications for successful/failed ride requests -Backend unit tests |  |
| 4 | 06.02.2026-12.02.2026 | 2 | 1 | -Ride start and completion -Real-time ride tracking on map -Notifications for linked passengers -Ride cancellation logic -PANIC button implementation -Android map integration |  |
| 5 | 13.02.2026-19.02.2026 | 1 | 2 | -Ride history for passengers, drivers, and admins -Ride rating system -Report generation (rides, distance, earnings) -Admin functionalities (blocking users, monitoring rides) -Backend and integration testing |  |
| 6 | 20.02.2026-26.02.2026 | 2 | 1 | -End-to-end testing using Selenium -Bug fixing and refactoring -Performance and usability improvements -Final sprint review and retrospective -Preparation of presentation and demo video |  |

Goal of the Project

The goal of the project is to design and implement a scalable, maintainable, and testable software solution that satisfies all functional and non-functional requirements defined in the specification.

Use case diagram

TODO

Class diagram

TODO