Sprint Review – Sprint 1 (Week 1)

Project: Ride-Hailing Application (Uber-like System)
Sprint Duration: Week 1
Methodology: Scrum
Sprint Goal: Project setup, requirement analysis, and initial planning
Participants: 
    - Đorđe Malešević SV03/2021
    - Atina Folić SV87/2023

- Sprint Goal

The Goal of Spring 1 was to establish a solid foundation for the project by:

- Analyzing the complete specification

- Defining system architecture and technologies

- Creating Scrum artifacts and project documentations

- Setting up development environments and repositories

- Completed Work

During the sprint, the team successfully completed the following tasks:

- Project Analysis

  - Thoroughly analyzed functional and non-functional requirements

  - Identified core system modules:

    - Authentication & User Management

    - Ride Management

    - Driver Assignment

    - Notifications

    - Administration & Reports

  - Classified requirements according to Student1 / Student2 levels

- Scrum Setup

  - Trello board created with the following columns:

    - Product Backlog

    - Sprint Backlog

    - In Progress

    - Code Review

    - In QA

    - DoD (Done)

  - Initial Product Backlog created with:

    - User Stories

    - Priorities

    - Story Points (Fibonacci)

    - Acceptance Criteria

- Documentation

  - Created the Introduction Document containing:

    - Weekly work plan

    - Role rotation plan (Product Owner, Scrum Master)

    - Project goals and scope

  - Defined Definition of Done (DoD) criteria (?)

  - Prepared templates for Sprint Review and Sprint Retrospective

- Technical setup - TODO

  - Backend project initialized using Spring Boot (Java)

  - Android project initialized using Android Studio (Java)

  - Basic project structure defined (layer architecture)

  - Version control repository initialized

- Demonstrated Increment

The following artifacts were demonstrated during the Sprint Review:

- Trello Board with structured Product Backlog

- Project Documentation (Introduction Document)

- Defined architectural approach and technology stack

- Next Sprint (Sprint 2) – Preview

Planned focus for Sprint 2:

- User registration and login

- Email activation flow

- Role-based access (Passenger, Driver, Admin)

- Unit testing of authentication services