Sprint Review - Week [3]

## 📅 Sprint Information

**Project**: Ride-Hailing Application

**Sprint Duration:** [18.05.2026] - [24.05.2026]

**Sprint Goal:** Implement user registration with email activation system

**Team Members:** [Đorđe Malešević SV03/2021, Atina Folić SV87/2023]

**Scrum Master:** [1]

**Product Owner:** [2]

## 📊 Sprint Overview

### Sprint Metrics

- **Planned Story Points:** 8 SP

- **Completed Story Points:** 8 SP

- **Completion Rate:** [ ]

- **Velocity:** 8 SP

### User Stories Completed

- ✅ **US#2.2.2** - User Registration with Email Activation (8 SP)

## ✅ Completed Work

### 🎯 User Story US#2.2.2: User Registration with Email Activation

**Status:** ✅ COMPLETED

**Story Points:** 8 SP

**GitHub Issue:** #8

**Pull Request:** #[10]

#### Description

Implemented a complete user registration system with email-based account activation. Users can register with personal information, receive an activation email with a 24-hour valid token, and must activate their account before being able to log in.

## 🔧 Technical Implementation

### Backend components.

#### 1. User Entity Enhancements

**File**: ‘model/User.java’

**Changes Made:**

- ✅ Added `activationToken` field (String, 255 characters)

- ✅ Added `tokenExpirationDate` field (LocalDateTime)

- ✅ Implemented `isActivationTokenExpired()` helper method for validation

- ✅ Implemented `canLogin()` method to check activation status

- ✅ Added `profilePicture` field with default value support

- ✅ Added `isBlocked` and `blockNote` fields for admin blocking feature

**Impact:** Provides a complete data model for user activation workflow and future admin features.

#### 2. Email Service Implementation

**File:** `service/EmailService.java`

**Changes Made:**

- ✅ Integrated SendGrid API for professional email delivery

- ✅ Implemented `sendActivationEmail()` with plain text template

- ✅ Implemented `sendActivationEmailHtml()` with HTML template (optional)

- ✅ Added `@Async` annotation for non-blocking email sending

- ✅ Comprehensive error handling and logging

- ✅ Professional email formatting with activation link

- ✅ 24-hour token expiration clearly communicated

**Technical Details:**

- Email service operates asynchronously to prevent blocking registration

- SendGrid free tier supports 100 emails/day (sufficient for development)

- Graceful error handling ensures registration succeeds even if the email fails

#### 3. Authentication Service Updates

**File:** `service/AuthService.java`

**Changes Made:**

- ✅ Enhanced `registerUser()` to generate UUID-based activation token

- ✅ Set 24-hour token expiration (as per specification requirement 2.2.2)

- ✅ Trigger activation email sending on registration

- ✅ Implemented `activateAccount(String token)` method

- ✅ Implemented `resendActivationEmail(String email)` method

- ✅ Implemented `validateUserCanLogin(User user)` method

- ✅ Token expiration validation logic

- ✅ Comprehensive logging for debugging and monitoring

**Business Logic Implemented:**

- Registration creates an inactive account (cannot login)

- Activation token is in UUID format (cryptographically random)

- Token valid for exactly 24 hours from generation

- Token is one-time use (deleted after successful activation)

- Non-activated users cannot login (throws `UserNotActivatedException`)

- Users can request resend if token expires

#### 4. REST API Endpoints

**File:** `controller/AuthController.java`

**New Endpoints:**

##### POST /api/auth/register

- **Purpose:** Register new user account

- **Request Body:** RegistrationDTO (firstName, lastName, email, password, confirmPassword, phoneNumber, address)

- **Response:** 201 Created with activation email confirmation message

- **Validation:** Email format, password strength, duplicate email check

##### GET /api/auth/activate?token={token}

- **Purpose:** Activate user account via email link

- **Parameters:** Activation token from email

- **Response:** 200 OK with success message, or 400 Bad Request for invalid/expired token

- **Side Effects:** Sets `isActivated = true`, removes activation token

##### POST /api/auth/resend-activation?email={email}

- **Purpose:** Resend activation email with new token

- **Parameters:** User's email address

- **Response:** 200 OK with confirmation message

- **Validation:** Checks if account already activated

**HTTP Status Codes:**

- ✅ 201 Created - Successful registration

- ✅ 200 OK - Successful activation/resend

- ✅ 400 Bad Request - Invalid input or expired token

- ✅ 409 Conflict - Email already exists

- ✅ 403 Forbidden - Account not activated (on login attempt)

#### 5. Configuration Files

**AsyncConfig.java:**

- ✅ Enables `@Async` annotation support

- ✅ Allows non-blocking email sending

**application.properties:**

```properties

# SendGrid Email Configuration

sendgrid.api.key=SG.xxxxxxxxxxxxx

sendgrid.from.email=team20app@gmail.com

sendgrid.from.name=Team 20 Ride-On App

# Application Base URL (for activation links)

app.base-url=http://localhost:8080

```

**SecurityConfig.java:**

- ✅ Configured public access to `/api/auth/**` endpoints

- ✅ BCrypt password encoding

- ✅ Stateless session management (REST API)

#### 6. Exception Handling

**New Exception:**

- ✅ `UserNotActivatedException` - Thrown when non-activated user attempts login

**GlobalExceptionHandler.java Updates:**

- ✅ Handle `UserNotActivatedException` → 403 Forbidden

- ✅ Handle `EmailAlreadyExistsException` → 409 Conflict

- ✅ Handle `PasswordMismatchException` → 400 Bad Request

- ✅ Validation error handling with detailed field-level errors

### Testing

#### Unit Tests

**File:** `test/service/AuthServiceTest.java`

**Test Coverage:**

- ✅ `registerUser_WithValidData_ShouldSucceed`

- ✅ `registerUser_WithMismatchedPasswords_ShouldThrowException`

- ✅ `registerUser_WithExistingEmail_ShouldThrowException`

- ✅ `registerUser_ShouldHashPassword`

- ✅ `registerUser_ShouldGenerateActivationTokenWith24HourExpiration`

- ✅ `activateAccount_WithValidToken_ShouldActivateUser`

- ✅ `activateAccount_WithInvalidToken_ShouldThrowException`

- ✅ `activateAccount_WhenAlreadyActivated_ShouldThrowException`

- ✅ `activateAccount_WithExpiredToken_ShouldThrowException`

- ✅ `resendActivationEmail_WithValidEmail_ShouldGenerateNewToken`

- ✅ `resendActivationEmail_ForAlreadyActivatedAccount_ShouldThrowException`

- ✅ `resendActivationEmail_WithNonExistentEmail_ShouldThrowException`

**Test Results:**

- ✅ All 12 unit tests passing

- ✅ Code coverage: [Add percentage if measured]

- ✅ Edge cases covered (expired tokens, duplicate emails, etc.)

#### Manual Testing

**Postman Test Results:**

- ✅ User registration with valid data → 201 Created

- ✅ Registration with duplicate email → 409 Conflict

- ✅ Registration with password mismatch → 400 Bad Request

- ✅ Account activation with valid token → 200 OK

- ✅ Activation with expired token → 400 Bad Request

- ✅ Resend activation email → 200 OK

- ✅ Email delivery verified via SendGrid dashboard

- ✅ Activation link functionality verified end-to-end

### Mobile (Android) Components

#### API Integration

**File:** `api/ApiService.java`

**Retrofit Endpoints Implemented:**

```java

@POST("api/auth/register")

Call<ApiResponse> register(@Body RegistrationRequest request);

@GET("api/auth/activate")

Call<ApiResponse> activateAccount(@Query("token") String token);

@POST("api/auth/resend-activation")

Call<ApiResponse> resendActivation(@Query("email") String email);

```

#### Registration Activity

**File:** `activities/RegisterActivity.java`

**Features Implemented:**

- ✅ Registration form with all required fields

- ✅ Client-side input validation

- ✅ Password confirmation matching

- ✅ API integration with Retrofit

- ✅ Error handling and user feedback

- ✅ Success message display

- ✅ Navigation flow after registration

**User Experience:**

1. User fills registration form

2. Client validates input (email format, password length, etc.)

3. API call to backend

4. Success: Show "Check your email" message

5. Error: Display specific error message (duplicate email, etc.)

6. User receives email → clicks activation link → account activated

## 📈 Progress & Achievements

### What Went Well ✅

1. **Complete Feature Delivery**

- Delivered 100% of planned story points (8 SP)

- All acceptance criteria met as per specification

2. **High Code Quality**

- Comprehensive unit test coverage

- Clean code with proper separation of concerns

- Well-documented with comments and Javadoc

3. **Modern Technologies**

- SendGrid integration for professional email delivery

- Async email sending for better performance

- RESTful API design following best practices

4. **Security Implementation**

- BCrypt password hashing

- Token-based activation with expiration

- Prevention of unauthorized access before activation

5. **User Experience**

- Clear error messages

- Professional email templates

- Smooth registration flow

### What Didn’t Went Well ❌

1.**IP address**

- Network error – cannot connect to the PC IP address

### Challenges & Solutions 🔧

#### Challenge 1: SendGrid Configuration

**Problem:** Initial confusion about the SendGrid API key and sender verification

**Solution:** Created a comprehensive SendGrid setup guide with step-by-step instructions

**Learning:** Always verify the sender email in SendGrid before sending test emails

#### Challenge 2: Async Email Handling

**Problem:** Deciding whether email failures should cancel registration

**Solution:** Implemented async email sending so registration succeeds even if the email temporarily fails

**Rationale:** Better user experience - user can always resend activation email

#### Challenge 3: Token Expiration Logic

**Problem:** Ensuring accurate 24-hour expiration calculation

**Solution:** Used LocalDateTime.now().plusHours(24) and comprehensive unit tests

**Validation:** Unit tests verify token expires exactly after 24 hours

#### Challenge 4: Android Phone Number Field

**Problem:** Phone number EditText not clickable/touchable in registration form

**Solution:** Restructured layout to use TextInputLayout instead of nested LinearLayouts

**Root Cause:** Parent layout was consuming touch events

## 🎓 Lessons Learned

### Technical Learnings

1. **SendGrid Integration:** Learned professional email service integration vs SMTP

2. **Async Operations:** Understanding when to use async vs sync operations

3. **Token Security:** Importance of expiration times and one-time use tokens

4. **RESTful Design:** Proper HTTP status codes and response formats

5. **Android Layouts:** Touch event handling in complex nested layouts

### Process Learnings

1. **Issue Tracking:** Importance of creating GitHub issues before coding

2. **Testing First:** Writing tests alongside features prevents bugs

3. **Documentation:** Good documentation saves time for team members

4. **Git Workflow:** Feature branches + PR reviews maintain code quality

### Team Collaboration

1. Clear communication about feature dependencies

2. Regular sync-ups prevent duplicate work

3. Code reviews improve overall quality

4. Shared documentation helps with onboarding

## 🚀 Next Steps (Next Sprint)

### Planned for Next Sprint

#### US#2.2.1 - User Login (5 SP)

- [ ] Implement login REST endpoint

- [ ] JWT token generation

- [ ] Password verification

- [ ] Role-based authentication

- [ ] Driver availability logic on login/logout

- [ ] Android login screen UI

- [ ] Login API integration

#### US#2.2.1a - Password Reset (3 SP)

- [ ] Password reset request endpoint

- [ ] Reset token generation (1 hour expiration)

- [ ] Password update endpoint

- [ ] Reset email template

- [ ] Android "Forgot Password" UI

- [ ] Reset confirmation screen

#### US#2.2.3 - Driver Registration (Admin) (8 SP)

- [ ] Admin-only endpoint for driver creation

- [ ] Vehicle entity and validation

- [ ] Driver activation email with password setup link

- [ ] Driver role assignment

- [ ] Admin panel UI (if time permits)

### Technical Debt

- [ ] Add integration tests for email activation flow

- [ ] Implement rate limiting on registration endpoint

- [ ] Add email retry logic for failed sends

- [ ] Improve error messages on Android

- [ ] Add loading indicators on Android

### Improvements Identified

- [ ] Add email template customization

- [ ] Implement user profile picture upload

- [ ] Add phone number formatting validation

- [ ] Enhance logging for production monitoring

- [ ] Add API request/response examples in Swagger

## 📋 Sprint Retrospective Notes

### Start Doing

- Writing unit tests before implementing features (TDD approach)

- Creating more detailed GitHub issues with acceptance criteria

- Adding screenshots to pull requests for visual features

### Stop Doing

- Committing sensitive data (API keys) to repository

- Leaving TODO comments without creating issues

- Skipping code review for small changes

### Continue Doing

- Comprehensive documentation

- Following Git workflow (feature branches + PRs)

- Regular testing with Postman

- Clear commit messages

## 🎯 Sprint Goal Achievement

**Sprint Goal:** Implement user registration with email activation system

**Result:** ✅ **ACHIEVED**

All planned features delivered:

- ✅ User registration with validation

- ✅ Email activation workflow

- ✅ 24-hour token expiration

- ✅ Prevent login before activation

- ✅ Resend activation email

- ✅ Complete backend implementation

- ✅ Android integration

- ✅ Comprehensive testing

## 🎉 Conclusion

This sprint successfully delivered a complete user registration system with email activation, meeting all specification requirements. The implementation follows modern best practices with proper security, testing, and documentation. The team is well-positioned to continue with login and password reset features in the next sprint.