Sprint 4 Retrospective

Team: team20-Tim-Djordjina

Repository: mrs-team20-Tim-Djordjina

Sprint 4 Dates: [01.06.2026] – [14.06.2026]

Participants: [Đorđe Malešević SV03/2021, Atina Folić SV87/2023]

Sprint Snapshot

- Committed: US#2.2.1 — User Login with JWT (5 SP) → delivered (100%)

- Unplanned work absorbed: email delivery migration (SendGrid → Gmail SMTP), security incident response (leaked API key), Android registration validation

- Overall: sprint goal met, but a notable share of effort went to unestimated work and environment-specific debugging

What Went Well

- Committed story delivered in full and demonstrated end-to-end (register → activate → log in).

- Fast, responsible response to a security incident — when the SendGrid key was found exposed, it was rotated and all secrets were moved out of source control rather than patched over.

- Code review caught real defects before merge — incorrect test mocking and the Driver–User entity relationship were fixed during review, not after.

- Pragmatic problem-solving — when sending activation mail through SendGrid from a gmail.com address proved unworkable, the team pivoted to Gmail SMTP instead of forcing the original approach.

- Persistence across the whole stack — issues spanned backend, Android, network, and external services, and were tracked down methodically.

What Didn't Go Well

- A secret was committed to the repository. The SendGrid API key reached application.properties on GitHub and was auto-revoked — a process gap, not just a one-off mistake.

- Significant time lost to environment-specific issues: Windows firewall network profile (Public vs Private), IntelliJ not reading OS env vars, a Maven cache miss, an openssl-missing-on-Windows detour, and an SMTP property typo (mail.starttls.enable vs mail.smtp.starttls.enable). None were hard problems, but together they cost real time.

- Unplanned work was not estimated or tracked. The email migration and security response were essential but invisible on the board, which makes velocity and capacity harder to reason about.

- Silent failure modes. The @Async email send swallowed exceptions, so a failing send looked like success — we only found it after adding explicit logging.

What We Learned

- Process

  - Secrets must never enter version control — this needs a guardrail, not just discipline.

  - Unplanned/support work should be logged and (roughly) estimated so the sprint picture stays honest.

  - A shared local-dev setup would have prevented several of the environment detours.

- Technical

  - @Async methods swallow exceptions unless results are explicitly logged — always log the outcome of background work.

  - Sending mail "from" a gmail.com address through a third party fails DMARC and gets blocked; send through the provider's own SMTP, or authenticate a domain you own.

  - On Windows, the network profile (Public/Private) directly affects whether inbound connections (like a phone reaching the dev server) are allowed.

  - Configuration property keys must match the framework's expected names exactly — a single wrong segment silently disables a feature.

Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Secret scanning + a pre-commit hook | Committing config files containing real credentials | Thorough, defect-catching code reviews |
| A "local dev setup" guide (profiles, application-local.properties, firewall, SMTP, IP) | Hard-coding API keys/passwords/secrets | Pragmatic pivots when an approach isn't working |
| Logging unplanned/support work on the board | Trial-and-error before checking logs/config | Writing tests alongside the feature |
| Checking config keys against official docs | Assuming "no error" means "it worked" (async) | Cross-stack persistence in debugging |

Action Items

- Add secret scanning (e.g. pre-commit hook / GitHub secret scanning) and confirm no live secrets remain in history

- Write a short "local dev environment setup" doc: Spring profiles, application-local.properties, network/firewall notes, SMTP config, host IP

- Standardize logging for async/background operations so failures are never silent

- Track and lightly estimate unplanned/support work next sprint to keep velocity honest

- Sweep docs to match the real codebase (package names, Gmail SMTP, current config)

Team Sentiment

| Member | Mood (1–5) | One word |
| --- | --- | --- |
| [Đorđe Malešević] | 4 | Great |
| [Atina Folić] | 4 | Great |