Sprint 7 Retrospective

Team: team20-Tim-Djordjina

Repository: mrs-team20-Tim-Djordjina

Sprint 7 Dates: [03.08.2026] – [10.08.2026]

Participants: [Đorđe Malešević SV03/2021, Atina Folić SV87/2023]

Facilitator: [Đorđe Malešević SV03/2021]

Sprint Snapshot

- Committed: ~42 SP → Completed: ~42 SP (100% of committed)

- Capacity: ~20 SP → this was ≈2× over, the largest and third-plus consecutive over-commit

- Delivered: #27, #29, #31, #33, #35, #37, #39 - each with a PR and backend tests; five with Android UI

- Result: the full lifecycle works — request → schedule → remind → match → start → finish → notify → link → favourite

What Went Well (Continue)

- The complete ride lifecycle is done and demoable — the functional core of the whole project, as one continuous flow.

- Testing discipline held under load. Even at 2× commitment, every backend feature shipped with integration tests — including the hard cases (REQUIRES_NEW, @Scheduled). The team didn't buy throughput by dropping tests.

- Excellent debugging on non-obvious bugs — the read-only-transaction flush, the Lombok recursion, two DB check-constraint migrations, the rollback-safe failure notification.

- Clean design under pressure — two coexisting @Scheduled tasks (activation vs. reminders) with non-overlapping windows, rather than one tangled timer.

- Patterns were learned and reused — explicit seed/cleanup for exception/REQUIRES_NEW/scheduler tests became a reliable habit across suites.

What Didn't Go Well (Problems)

- Over-commitment is now the team's normal. Three-plus sprints running, and this the most extreme. Delivering it is real, but "we did it" risks entrenching an unsustainable baseline — next sprint's plan will quietly assume 2× is fine.

- Delivering 2× doesn't prove the plan was right. It proves the team is strong. Those are different, and conflating them is how a stretch becomes the expectation.

- The recurring action item is now ~four sprints old. The local-dev setup guide still doesn't exist — because when you commit 2×, feature work always wins over debt.

- A known gotcha recurred twice, both found at runtime. The enum → *_check constraint migration bit on SCHEDULED and RIDE_REMINDER. The second time was entirely predictable — a calmer pace (or a checklist) catches it before it's a runtime error.

- "Done" isn't "complete to spec." Several sub-features were deferred inside delivered items (directed same-driver hand-off, live tracking map, save-from-history, FCM push). Worth naming so the increment isn't oversold.

What We Learned

Process (the central tension)

- Capability ≠ calibration. A sprint that lands at 100% of a 2× commitment is not well-planned; it's over-planned and rescued by effort. The aim of estimation is a predictable, sustainable commitment, not a stretch that happens to succeed.

- Restating an action item is not the same as enforcing it. Four sprints of "write the local-dev doc" means the retro isn't producing durable change — the process needs a mechanism (owner + due + verified at planning, and a reserved slot), not another bullet.

- Known gotchas belong in the Definition of Done. The enum/constraint migration is now a known pattern; leaving it to be rediscovered at runtime is a process gap, not bad luck.

Technical

- Adding an @Enumerated(STRING) value needs the Postgres *_check constraint widened (ddl-auto won't).

- REQUIRES_NEW makes a notification survive a rollback; test it with explicit seed/cleanup, not @Transactional.

- Test @Scheduled by neutralising the auto-run and invoking the method directly.

Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Reserving a fixed slot each sprint for debt (starting with the local-dev doc) | Restating action items without a mechanism to enforce them | A PR per issue |
| Adding known gotchas (enum→constraint) to the Definition of Done | Rediscovering known gotchas at runtime | Methodical cross-layer debugging |
| Deciding consciously whether a crunch pace is wanted | Conflating "delivered 2×" with "planned well" | Clean, separated design (e.g. the two schedulers) |

Team Sentiment

| Member | Mood (1-5) | One word |
| --- | --- | --- |
| Djordje Malesevic SV03/2021 | 4 | Great |
| Atina Folic SV87/2023 | 4 | Great |