Sprint 7 Review

Team: team20-Tim-Djordjina

Repository: mrs-team20-Tim-Djordjina

Sprint 7 Dates: [03.08.2026] – [10.08.2026]

Participants: [Đorđe Malešević SV03/2021 (1), Atina Folić SV87/2023 (2)]

[Scrum Master -> 2][Product Owner -> 1]

- Sprint Goal

Complete the ride lifecycle — start/finish and the persisted-notification backbone — and extend ride requesting with the rest of US#2.4.1 (busy-driver matching, scheduling, reminders, plus linked passengers and favourite routes.

Outcome: All seven committed items were delivered end-to-end. The ride lifecycle now works as a complete flow: request → (optionally) schedule → remind → match (free or busy) → start → finish → notify, with linked passengers and favourite routes on top. This is the functional core of the application.

- Sprint Backlog & Status

| Item | Description | Spec | SP | Status |
| --- | --- | --- | --- | --- |
| #27 | Persisted notifications | US#3 | 8 | ✅ Done |
| #29 | Ride execution (start / finish) | US#2.6.1, US#2.7 | 8 | ✅ Done |
| #31 | Busy-driver matching | US#2.4.1 | 5 | ✅ Done |
| #33 | Scheduled rides with priority | US#2.4.1 | 5 | ✅ Done |
| #35 | Scheduled-ride reminders | US#2.4.1 | 3 | ✅ Done |
| #37 | Linked passengers | US#2.4.2 | 8 | ✅ Done |
| #39 | Favourite routes | US#2.4.3 | 5 | ✅ Done |

- Velocity Summary

- Committed: ~42 SP

- Completed: ~42 SP (all seven items)

- Sprint completion: 100% of committed items

- Sprint Review Demo

Demonstrated to stakeholders:

- Ride execution (US#2.6.1, US#2.7): a driver opens Current ride, taps Start (→ in progress), then Finish — the driver is freed and the rider gets a finished notification. The full request → start → finish loop repeats without resetting the database.

- Notifications (US#3): ride events create persisted notifications; the rider/driver see them in an in-app list and as Android system notifications.

- Busy-driver matching (US#2.4.1): with no free driver, a busy driver ~10 min from finishing is matched.

- Scheduled rides (US#2.4.1): a rider schedules a ride up to 5h ahead; the scheduler assigns a driver at the due time.

- Reminders (US#2.4.1): the rider receives a reminder 15 min before a scheduled ride, then every 5 min (shortened for the demo).

- Linked passengers (US#2.4.2): a rider links others by email; linked passengers get email + in-app notifications and see the ride under Shared with me.

- Favourite routes (US#2.4.3): a rider saves a route, quick-selects it to pre-fill the request, and removes it from the manage screen.

- Completed Work (Detail)

- #27 Notifications: Notification entity/type, service (incl. a rollback-safe REQUIRES_NEW failure notification), endpoints, Android list + system notifications with SharedPreferences state.

- #29 Ride execution: start/finish with state transitions and an assigned-driver guard, GET /api/rides/current, driver frees on finish, RIDE_FINISHED notification, the §2.6.1 reorder guard, and the driver ride screen.

- #31 Busy-driver matching: two-tier matching (free, then a busy driver ~10 min from finishing), with scheduled-ride exclusion.

- #33 Scheduled rides: create a SCHEDULED ride (no driver), a @Scheduled task that assigns at due time, and an Android date/time picker.

- #35 Reminders: a @Scheduled task that reminds before a scheduled ride (configurable lead/interval), reusing the notification system.

- #37 Linked passengers: link by email, email + in-app notifications on add/accept/finish, and a Shared with me tracking list.

- #39 Favourite routes: save/list/delete routes and quick-select to pre-fill the request form.

- Acceptance Criteria Verification

- #27 - [x] notifications on ride events; [x] list + unread count; [x] mark read (own only);   [x] Android list + system notifications

- #29 - [x] start/finish transitions; [x] driver freed on finish; [x] assigned-driver-only (403); [x] reorder guard (409); [x] rider notified

- #31 - [x] free preferred; [x] busy near-finishing matched; [x] scheduled-driver excluded

- #33 - [x] schedule ≤5h; [x] >5h/past rejected; [x] scheduler assigns at due time

- #35 - [x] first reminder in-window; [x] every interval after; [x] stops once started

- #37 - [x] link by email; [x] email + in-app (registered); [x] notify add/accept/finish; [x] tracking list; [x] creator stays payer

- #39 [x] save/list/delete; [x] quick-select pre-fill; [x] per-user

- Challenges & Resolutions

| Challenge | Resolution |
| --- | --- |
| OSM MAPNIK tiles blocked (403) | Switched the tile source to OpenTopoMap (still OSM-based). |
| StackOverflowError on driver save | @Data recursion across Driver↔Vehicle↔User; excluded relationship fields from toString/equals. |
| Driver flags not persisting on login | loginUser was @Transactional(readOnly = true); made it read-write so the flags flush. |
| SCHEDULED insert violated rides_status_check | Widened the Postgres check constraint (ddl-auto won't alter it). |
| RIDE_REMINDER would violate notifications_type_check | Same fix — widened the constraint for the new enum value. |
| Rollback-safe failure notification | Created the RIDE_FAILED notification in a REQUIRES_NEW transaction so it survives the request rollback. |
| Testing @Scheduled tasks | Neutralised the auto-run via a long interval and called the method directly. |
| Home screen: double setContentView + leaky buttons | Attached insets to the displayed root; consolidated button visibility by role. |

- Deferred / Carryover (Sprint 8 backlog)

No committed item is incomplete, but these follow-ups (documented in the PRs) and broader items remain:

- Ride history (US#2.9) + ratings (US#2.8) — now unblocked by FINISHED rides

- FCM push to replace notification/assignment polling

- Real OSM routing to replace the Haversine + fixed-speed heuristic

- Directed same-driver hand-off on finish for scheduled rides (needs reserve-ahead)

- Contention-based scheduling priority; live tracking map for linked passengers; save-from-history for favourites

- Time-zone handling for scheduledFor

- Admin features: panic (US#2.6.3), live chat (US#2.11), ride-state view (US#2.13), pricing (US#2.14), reports (US#2.10)

- Recurring debt: local-dev setup guide, profile-picture upload, full driver-state management, dark theme

- Next Sprint Preview (Sprint 8)

- Ride history (US#2.9) + ratings (US#2.8) — the natural next feature, now unblocked

- A subset of the admin features (panic / reports / pricing / ride-state view)

- Pay down recurring debt — starting with the local-dev guide

- Commit within capacity (~20 SP) — deliberately smaller after three sprints of over-commit